CognitiveSync

Project Initiation Document (PID)

Version 1.0  |  Unisys Innovation Program Y17

Classification: Confidential

# 1. Project Overview

| Field | Detail |
| --- | --- |
| Project Name | CognitiveSync |
| Project Type | Enterprise SaaS Platform — Workforce Intelligence |
| Submission Context | Unisys Innovation Program Y17 — SIP Track |
| Initiated By | M Santhosh, St. Joseph's College of Engineering, Chennai |
| Initiation Date | March 2026 |
| Target Completion | 6 months from program commencement |
| Deployment Model | On-premises / Private Azure |
| Project Status | Initiated — Documentation Phase |

# 2. Project Purpose & Justification

## 2.1 Business Problem

Workforce burnout costs enterprises billions annually in attrition, productivity loss, and healthcare expenditure. Existing HR tools are reactive — they respond to burnout after it manifests, rather than predicting it before it cascades. No current solution models the network-level propagation of burnout across collaboration dependencies.

## 2.2 Strategic Justification

- Enterprises already generate rich behavioral metadata through daily tool usage (calendars, messaging, code commits)

- This signal stream is currently unutilized for workforce health prediction

- Privacy concerns have historically blocked behavioral monitoring — CognitiveSync resolves this through anonymization-at-ingestion and on-prem deployment

- Graph-based cascade prediction is a novel capability not present in any current HR-tech product

## 2.3 Innovation Statement

CognitiveSync is the first workforce burnout prediction platform to model employees as nodes in a dynamic collaboration graph and apply Graph Neural Networks to predict cascade burnout propagation — while maintaining full data sovereignty within the enterprise boundary.

# 3. Project Objectives

| ID | Objective | Measurable Outcome |
| --- | --- | --- |
| OBJ-01 | Build a functional MVP burnout prediction engine | GNN scoring pipeline operational on simulated org graph |
| OBJ-02 | Demonstrate cascade propagation modeling | Cascade risk correctly propagated across demo graph |
| OBJ-03 | Deliver HR-ready outputs | Power BI dashboard and Teams bot functional in demo |
| OBJ-04 | Prove privacy-first architecture | Zero PII in any persisted store — verified by audit |
| OBJ-05 | Produce submission-ready documentation | Full SDLC document suite completed |
| OBJ-06 | Prepare pitch-ready presentation | UIP panel presentation deck completed |

# 4. Project Scope

## 4.1 In Scope

- Data ingestion pipeline — Microsoft Graph, Slack, GitHub APIs

- Anonymization and feature extraction engine

- Employee collaboration graph construction and 48hr rolling refresh

- GNN burnout prediction model (PyTorch Geometric — GAT architecture)

- Cascade risk propagation module

- Power BI dashboard integration

- MS Teams bot for HR alerts

- RBAC access control layer

- Docker / Kubernetes deployment packaging

- Full SDLC documentation suite

## 4.2 Out of Scope

- Wearable sensor integration (V2 roadmap)

- Real-time streaming pipeline (Kafka/Flink)

- Multi-tenant cloud SaaS offering

- Mobile application

- Additional integrations (Zoom, Google Workspace, Jira)

# 5. Project Deliverables

| Deliverable | Type | Target Phase |
| --- | --- | --- |
| Product Requirements Document (PRD) | Documentation | Phase 2 |
| Project Initiation Document (PID) | Documentation | Phase 2 |
| ARCHITECTURE.md | Documentation | Phase 3 |
| TECH_STACK.md | Documentation | Phase 3 |
| WORKFLOWS.md | Documentation | Phase 3 |
| TASK/PLAN.md | Documentation | Phase 3 |
| Data ingestion pipeline (mock/synthetic) | Software | Phase 4 |
| Anonymization engine | Software | Phase 4 |
| Graph construction module | Software | Phase 4 |
| GNN burnout scoring model | Software | Phase 4 |
| Cascade propagation module | Software | Phase 4 |
| Power BI dashboard | Software | Phase 4 |
| MS Teams bot | Software | Phase 4 |
| Docker Compose deployment package | Software | Phase 4 |
| Test summary report | Documentation | Phase 5 |
| UIP pitch deck (PPT) | Presentation | Phase 6 |

# 6. Project Organization

## 6.1 Team Structure

| Role | Assigned To | Responsibilities |
| --- | --- | --- |
| Project Lead & Architect | M Santhosh | Full system design, all engineering, documentation, submission |
| ML Engineer | M Santhosh | GNN model design, training, cascade logic |
| Backend Engineer | M Santhosh | FastAPI, ingestion pipeline, RBAC middleware |
| Integration Engineer | M Santhosh | MS Graph, Slack, GitHub API connectors |
| BI/Output Engineer | M Santhosh | Power BI dashboard, MS Teams bot |
| Program Mentors | Unisys SMEs (TBD) | Technical guidance post-shortlist |

## 6.2 Stakeholders

| Stakeholder | Type | Interest |
| --- | --- | --- |
| Unisys Innovation Panel | External — Evaluator | Technical excellence, feasibility, impact |
| St. Joseph's College Faculty Guide | External — Supervisor | Academic compliance, submission quality |
| Target Enterprise HR (future) | External — End User | Burnout prediction accuracy, ease of use |
| Target IT/Security Admin (future) | External — End User | Deployment simplicity, data governance |

# 7. High-Level Timeline

| Phase | Activity | Duration | Milestone |
| --- | --- | --- | --- |
| Phase 1-2 | Formation, Requirements, Planning | Week 1 | PRD + PID approved |
| Phase 3 | Architecture & Design | Week 1-2 | All design docs complete |
| Phase 4 | Build — Ingestion + Graph + GNN | Week 3-8 | Core engine functional |
| Phase 4 | Build — Dashboard + Teams Bot | Week 9-11 | Output layer functional |
| Phase 5 | Testing & Validation | Week 12-13 | Test summary report complete |
| Phase 6 | PPT Preparation + Submission | Week 14 | UIP submission delivered |

# 8. Budget & Resource Plan

## 8.1 Infrastructure

| Resource | Specification | Cost |
| --- | --- | --- |
| Development Machine | CachyOS Linux, RTX 4060 8GB, 24GB RAM | Existing — No cost |
| Azure Private Instance (optional demo) | B2s or equivalent | Free tier / student credits |
| Power BI | Power BI Desktop for development | Free tier |
| MS Teams Bot | Bot Framework SDK — dev tenant | Free tier |
| GitHub Copilot / AI assistance | OpenCode + free model tiers | Existing — No cost |

Estimated total out-of-pocket cost: INR 0 — INR 500 (contingency for API testing credits)

# 9. Risk Register

| ID | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R-01 | MS Graph admin consent unavailable for demo | High | High | Use synthetic mock data pipeline for all demos |
| R-02 | GNN training performance insufficient on 8GB VRAM | Medium | High | Use GraphSAGE mini-batch training; fallback to CPU for small graphs |
| R-03 | Scope creep into V2 features during build | Medium | Medium | Strict phase gating — V2 features locked out until MVP passes test |
| R-04 | Power BI licensing constraint | Low | Medium | Power BI Desktop (free) sufficient for demo; REST API for submission |
| R-05 | Timeline pressure from academic commitments | Medium | Medium | Documentation-first approach already reduces rework risk |
| R-06 | GNN model accuracy below target on synthetic data | Medium | High | Tune GAT hyperparameters; use attention weights for explainability fallback |

# 10. Constraints & Assumptions

## 10.1 Constraints

- Solo developer — all engineering, documentation, and presentation by a single individual

- Hardware constrained to RTX 4060 8GB VRAM and 24GB RAM

- No enterprise API credentials available — all integration testing uses mock/synthetic data

- Submission deadline governed by Unisys Innovation Program Y17 calendar

## 10.2 Assumptions

- Unisys mentors will provide domain guidance on HR-tech use cases post-shortlist

- Synthetic data will be accepted as a valid demo substitute for real enterprise data

- Power BI Desktop (free tier) is sufficient for prototype dashboard demonstration

- Docker Compose deployment is an acceptable form of the deployment deliverable

# 11. Project Success Criteria

This project is considered successfully completed when:

- Full SDLC documentation suite is produced and submission-ready

- Working prototype demonstrates end-to-end flow from synthetic data ingestion to dashboard output

- GNN model achieves > 80% accuracy on held-out synthetic validation set

- Cascade propagation logic correctly identifies at-risk neighbors in demo scenarios

- Pitch deck is complete and panel-ready

- Submission is delivered on time to Unisys Innovation Program portal

# 12. Approvals & Sign-Off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Initiator | M Santhosh | ________________ | March 2026 |
| Faculty Guide | TBD | ________________ | ___________ |
| UIP Program Coordinator | Unisys (TBD) | ________________ | ___________ |

# Document Control

| Version | Date | Author | Change |
| --- | --- | --- | --- |
| 1.0 | 2026-03-21 | M Santhosh | Initial draft — Unisys Innovation Program Y17 submission |